6-Week Implementation Roadmap

Semantic Prompt-Guided Human Action Recognition using Vision-Language Fusion

# 1. Project Overview

This roadmap is designed for a 4th semester student who wants to implement a feasible 6-week project and later extend it into a research-oriented work. The project combines video-based human action recognition with NLP-based semantic action descriptions. Instead of predicting only a class label, the system predicts an action and generates a natural-language explanation.

| Item | Recommendation |
| --- | --- |
| Recommended project title | Semantic Prompt-Guided Human Action Recognition using Vision-Language Fusion |
| Core idea | Use video features and NLP-based action descriptions together for action recognition. |
| Beginner dataset | UCF101 or HMDB51 subset with 5-10 action classes |
| Research dataset extension | Something-Something V2, Charades, or EPIC-KITCHENS |
| Main models | CNN/ResNet + LSTM baseline; Sentence-BERT/BERT text encoder; fusion classifier |
| Final output | Video upload demo that predicts action, confidence score, and natural-language explanation |

# 2. Proposed System Architecture

Input Video
   ↓
Frame Sampling
   ↓
Visual Feature Extraction using CNN / Video Encoder
   ↓
Temporal Feature Aggregation
   ↓
Video Feature Vector

Action Text Descriptions
   ↓
Text Encoder using Sentence-BERT / BERT
   ↓
Text Feature Vector

Video Feature + Text Feature
   ↓
Vision-Language Fusion Layer
   ↓
Action Classifier
   ↓
Predicted Action + Confidence + NLP Explanation

# 3. Recommended Tools and Libraries

| Component | Recommended Tools |
| --- | --- |
| Programming language | Python |
| Video processing | OpenCV, moviepy |
| Machine learning | scikit-learn |
| Deep learning | PyTorch or TensorFlow/Keras |
| Visual encoder | ResNet50, EfficientNet, MobileNet, Video Swin/TimeSformer for advanced stage |
| NLP encoder | Sentence-BERT, BERT, DistilBERT |
| Visualization | matplotlib, seaborn, confusion matrix, Grad-CAM optional |
| Deployment | Streamlit |
| Version control | GitHub |

# 4. Six-Week Roadmap

## Week 1: Dataset Selection, Setup, and Frame Extraction

Objective: Build the foundation: select a small action dataset, prepare folder structure, and extract frames from videos.

### Tasks

Select UCF101 or HMDB51 dataset for the first version.

Choose 5-10 action classes such as running, walking, jumping, playing guitar, riding bike, cooking, drinking, dancing.

Create project folder structure with data, notebooks, scripts, models, reports, and app directories.

Write a frame extraction script using OpenCV.

Create train, validation, and test splits.

Prepare action label descriptions in natural language.

### Expected Deliverables

Dataset subset prepared

Frame extraction script completed

Class description file created

Initial README file created

### Review Checkpoints

Can the student load all videos and extract frames without errors?

Are class labels and action descriptions correctly mapped?

## Week 2: Video-Only Baseline Action Recognition

Objective: Develop the first baseline model using only visual features. This gives a comparison point for later vision-language fusion.

### Tasks

Extract frame-level features using pre-trained CNN such as ResNet50 or MobileNet.

Aggregate frame features using mean pooling or simple LSTM/GRU.

Train baseline models such as Logistic Regression, SVM, Random Forest, or a small neural network.

Evaluate accuracy, precision, recall, F1-score, and confusion matrix.

Identify visually confusing action classes.

### Expected Deliverables

Video-only baseline model

Baseline result table

Confusion matrix

Error analysis notes

### Review Checkpoints

Is there a working baseline before adding NLP?

Are results reported class-wise and not only as overall accuracy?

## Week 3: NLP-Based Action Description Encoding

Objective: Convert action labels into semantic text representations so that action recognition uses language information.

### Tasks

Create multiple descriptions per action class, for example: "A person is running", "A person is jogging outdoors".

Encode action descriptions using Sentence-BERT or BERT.

Create text embedding vectors for each class.

Calculate semantic similarity among action classes.

Analyze similar action pairs such as running vs jogging, drinking vs eating, walking vs running.

### Expected Deliverables

Action description database

Text embedding file

Semantic similarity matrix

NLP encoding script

### Review Checkpoints

Are action descriptions meaningful and class-specific?

Can the student explain why NLP embeddings help action recognition?

## Week 4: Vision-Language Fusion Model

Objective: Combine video features and NLP text embeddings to build a multimodal action recognition model.

### Tasks

Concatenate video feature vector and class text embedding.

Try simple fusion methods: concatenation, weighted average, similarity-based matching.

Train a fusion classifier.

Compare video-only baseline with video + text model.

Prepare ablation table: video only, text only, video + text fusion.

### Expected Deliverables

Vision-language fusion model

Baseline vs fusion comparison table

Ablation results

Improvement analysis

### Review Checkpoints

Does the fusion model improve or provide better interpretability?

Are ablation results included?

## Week 5: NLP Explanation and Explainability Module

Objective: Add natural-language output so the system gives an interpretable result rather than only a class name.

### Tasks

Generate text explanation for predicted action using templates.

Show top-3 predicted actions with confidence scores.

Display sampled video frames used for prediction.

Optional: add Grad-CAM or frame importance visualization.

Create qualitative examples for correct and wrong predictions.

### Expected Deliverables

NLP explanation generator

Top-k prediction output

Sample qualitative results

Explainability section for report

### Review Checkpoints

Does the output include action + description + confidence?

Can the system explain why the prediction was made?

## Week 6: Streamlit Demo, Documentation, and Presentation

Objective: Finalize the project into a demonstrable, documented, and presentable system.

### Tasks

Build a Streamlit app for video upload and action prediction.

Display sampled frames, predicted action, confidence score, and generated explanation.

Save trained model and encoders.

Prepare final report with architecture, dataset, preprocessing, model comparison, results, and limitations.

Prepare 8-10 slide presentation.

Upload clean code to GitHub.

### Expected Deliverables

Working Streamlit demo

Saved model files

Final report

Presentation PPT

GitHub repository

### Review Checkpoints

Can a new video be uploaded and predicted successfully?

Is the project reproducible from README instructions?

# 5. Week-Wise Summary Table

| Week | Focus | Main Output |
| --- | --- | --- |
| 1 | Dataset setup and frame extraction | Dataset subset, frame extraction script, action descriptions |
| 2 | Video-only baseline model | Baseline classifier and confusion matrix |
| 3 | NLP action description encoding | Sentence-BERT/BERT action embeddings |
| 4 | Vision-language fusion | Fusion classifier and ablation study |
| 5 | Explanation module | Natural-language prediction explanation |
| 6 | Demo and documentation | Streamlit app, report, presentation, GitHub |

# 6. Technical Checklist

| No. | Checklist Item | Status |
| --- | --- | --- |
| 1 | Dataset downloaded and organized | ☐ |
| 2 | 5-10 action classes selected | ☐ |
| 3 | Frame extraction completed | ☐ |
| 4 | Train/validation/test split prepared | ☐ |
| 5 | Video-only baseline implemented | ☐ |
| 6 | CNN feature extraction completed | ☐ |
| 7 | Confusion matrix generated | ☐ |
| 8 | Action descriptions created | ☐ |
| 9 | Sentence-BERT/BERT embeddings generated | ☐ |
| 10 | Vision-language fusion implemented | ☐ |
| 11 | Ablation study completed | ☐ |
| 12 | Top-3 prediction output added | ☐ |
| 13 | NLP explanation module added | ☐ |
| 14 | Streamlit app created | ☐ |
| 15 | Model saved using joblib or PyTorch | ☐ |
| 16 | GitHub repository prepared | ☐ |
| 17 | Final report completed | ☐ |
| 18 | Presentation prepared | ☐ |

# 7. Evaluation Metrics

| Metric | Purpose |
| --- | --- |
| Accuracy | Overall action classification performance |
| Precision | Correctness of predicted action classes |
| Recall | Ability to detect each actual action class |
| F1-score | Balanced measure for class-wise performance |
| Confusion matrix | Identify confusing action pairs |
| Top-3 / Top-5 accuracy | Useful when multiple actions look similar |
| Inference time | Checks whether the system can run in practical demo settings |

# 8. Research Extension After 6 Weeks

After completing the 6-week implementation, the project can be extended into a research-oriented study by moving from simple supervised action recognition to semantic prompt-guided video-language understanding.

| Research Component | Possible Extension |
| --- | --- |
| Research title | Semantic Prompt-Guided Video Action Recognition using Vision-Language Fusion and Explainable NLP Descriptions |
| Research gap | Most action recognition systems use visual features only and ignore semantic action label information. |
| Main contribution 1 | Text-guided action label representation using Sentence-BERT/BERT |
| Main contribution 2 | Visual-temporal feature extraction from video frames |
| Main contribution 3 | Vision-language fusion for action classification |
| Main contribution 4 | Natural-language explanation for predicted action |
| Main contribution 5 | Video-only vs video-language ablation study |
| Advanced dataset | Something-Something V2, EPIC-KITCHENS, Charades |

# The first 6 weeks can focus on a working prototype using UCF101/HMDB51, and the research phase can move to Something-Something V2 or EPIC-KITCHENS for fine-grained action understanding.